|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name of Programme**: SE4ALL | | | | |
| **Output 2.1**: Strategies and Investment Plans related to Mini-Grids applications and village energization schemes | | | | |
| **Workplan Ref: Activity 2.1.1 -** Develop investment plans related to mini-grids applications and village energisation | | | | |
| **Period: FACE Q2, 2017** | | | | |
| **Item** | **Planned (UTP)** | **Actual (UTP)** | **Variance (UTP)** | **Explanatory Note** |
| **Inception Report** |  |  |  |  |
| Venue | 1,000.00 | 900.00 | (100.00) | Obtained vendor discount |
| Meals | 3,500.00 | 3,500.00 | 0 |  |
| **TOTAL** | **4,500.00** | **4,400.00** | **(100.00)** |  |